RemoteDX Inc

Chair’s Report for the 16 months ending 31 March 2018

The first “year” of RemoteDX Inc has now come to an end.  It is time to host the inaugural annual general meeting, elect new officers, take stock of what has been achieved and clarify what still needs to be done.

Background

RemoteDX was formed in November 2016 to meet the need for a regionally focused organisation to support regional activities.

Your committee has met four times over the first, extended, year. We have an open process, with the minutes placed on www.remotedx.nz after each meeting.  We have funding reserves, and there has been only minor expenditure on mesh equipment and remote/base station hardware during the period.

The work of RemoteDX over this first year fell under three broad areas of focus:

- Remote site selection and preparations

- Finalisation of base and remote station hardware and software

- Upgrading of the “mesh network”

Remote site selection and preparations

We have two Wairarapa sites in mind.   However, there is little point in advancing access arrangements until the hardware/software units are fully tested and ready (we’re almost there!) and, most importantly, the mesh network upgrade is complete.  Doug ZL2AOV has offered to take charge of the installation of antennas when we are ready to proceed.  He will need plenty of helpers!

However, we need somebody to really push hard on mesh hardware upgrades.  Ideally, somebody with a FWD vehicle.

Remote and base equipment

The enclosure for the Remote Station (the “fridge”) is complete.  This includes its 24v battery system and solar panels.   All has been tested and has worked reliably for months. A rig, linear amplifier, chargers and sine wave power supplies, etc. have been installed and tested.  The rig has been operating remotely (using RemoteRig) over the mesh for several months (from Bernard ZL2BD’s garage).  The hardware integration (and quite a bit of custom build) has been a labour of love and attention from Bernard ZL2BD, with assistance from Doug ZL2AOV.  These guys, along with Frank ZL2TTS are at the heart of the effort.

Over the past few weekends a small group (Frank ZL2TTS, Bernard ZL2BD, Yan ZL4YY and Mike ZL1AXG) have come together in a series of working bees to test the arduino based ethernet control system.  This provides the link between the base station and the remote station, controlling antenna switching, four-square antenna array direction setting and power on/off controls.  It also sends data back from the remote station to the base station (supervisory information) via the mesh network.  A few false starts with cheap hardware have slowed things down a bit, but I can report success with our most recent testing, and the full system is not far off completion.

Mesh network support

Over the past 15 months there have been a couple of meetings of the Mesh Coordination Group.  Agreement has been reached across six NZART branches on the backbone configuration (Mt Field, Mt Climie, Colonial Knob, and Ngaio with a relay in Johnsonville) and that this backbone will be “off mesh”. High points will have a local access node that is “on mesh” and other connecting nodes that are “off mesh”. Taking the nodes “off mesh” will enable full duplex connections that are point-to-point.  This will increase throughput and lessen packet traffic. One of the challenges with mesh networks is that traffic slows to a crawl after about three hops, and considerable overhead is added with OLSR (Optimised Link State Routing protocol) network configuration.

All nodes on the mesh have now been upgraded to AREDN (Amateur Radio Emergency Data Network) software to give greater throughput and stability.  However, bugs have been found in the software that prevent use of narrower bandwidth/lower noise options.   This will be followed up with the US software developers (all amateur ops).

There has also been testing of several backbone systems (thanks here to Ted ZL2TB for his time in testing and calculating path characteristics).  There is likely to be a change of location for the Johnsonville node at some point shortly.

Milestones over the past (extended) year have included:

- Site selection – we favour the Wairarapa sites, but site negotiations are on hold pending software finalisation and sorting out mesh support.

- Conversion of mesh nodes to AREDN and testing of equipment for the backhaul (off mesh).

- Equipment (hardware/software) finalisation for the remote and base stations.

Please consider how you can contribute to putting the final steps in place. You could join the committee or be part of the action at upcoming working bees. Installation of 2.4GHz and 5.8GHz equipment at Mt Climie, Colonial Knob and Ngaio will be required to support the new backbone.  We need eager volunteers!

Mike Woods ZL1AXG

Chair, RemoteDX Inc

14 April 2018